Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 18 Jan 2026 |
| --- | --- |
| Team ID | LTVIP2026TMIDS35041 |
| Project Name | Measuring The Pulse Of Prosperity: An Index Of Economic Freedom Analysis |
| Maximum Marks | 8 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Data Collection & Preparation | USN-1 | As a user, I want to collect the Economic Freedom Index 2022 dataset so that I can analyze global economic indicators. | 3 | High | pavani |
| Sprint-1 | Data Cleaning | USN-2 | As a user, I want to clean and preprocess the dataset by handling missing values and formatting fields. | 3 | High | sivamani |
| Sprint-2 | Country-Wise Analysis | USN-3 | As a user, I want to analyze economic freedom scores for all countries using bar charts. | 4 | High | Lokesh |
| Sprint-2 | Region-Wise Analysis | USN-4 | As a user, I want to calculate average economic freedom scores region-wise for comparison. | 4 | Medium | mohan |
| Sprint-3 | Map Visualization | USN-5 | As a user, I want to visualize economic freedom scores on a world map for geographical insights. | 3 | High | satish |
| Sprint-3 | Ranking Analysis | USN-6 | As a user, I want to identify top and bottom ranked countries based on economic freedom. | 3 | Medium | sivamani |
| Sprint-4 | Dashboard Creation | USN-7 | As a user, I want to combine all visualizations into an interactive Tableau dashboard. | 4 | High | mohan |
| Sprint-4 | Story Creation | USN-8 | As a user, I want to create a Tableau story to present insights step-by-step. | 4 | High | satish |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 4 | 6 Days | 24 Jan 2026 | 29 Jan 2026 | 4 | 29 Jan 2026 |
| Sprint-2 | 4 | 6 Days | 31 Jan 2026 | 05 Feb 2026 | 4 | 05 Feb 2025 |

Velocity Calculation :The team followed a 2-day sprint cycle. The average number of story points completed per sprint is calculated as follows:

Average Velocity (AV)

= Total Story Points Completed / Number of Sprints

= (2 + 8 + 2+ 8) / 4

= 5 story points per sprint

This velocity indicates consistent progress and timely completion of analytics tasks.